Planning is an essential part of every project. In this milestone, you will create a project schedule, which shows which tasks are to be performed, when, and by whom. You will also estimate the cost of your project.

Milestone documentation:

* a project schedule that shows the tasks and the people involved
* the estimate should be on a milestone-by-milestone basis

**"Homework" for Milestone 2: Rough project plan**

* work packets may not exceed 7 days in length
* for every work packet naming a person responsible, and the people supporting

Structure for the presentation:

1. Agenda
2. Project Schedule
   1. Planned progress (in terms of dates) at a milestone level
   2. Overview of main work packets per milestone and the amount of hours
3. Estimated Costs
   1. Estimated costs per milestone
   2. Tolerance level for each milestone
   3. How we are tracking the costs
4. Comparison graph between estimated and actual amount spent (bar + line chart)
5. Comparison graph between estimated and actual progress
   1. Show a screenshot of the Github Kanban board
6. Lessons learned slide
   1. 1st lesson learned: Add a lessons learned slide